Project: AI Resume Parser

**Team Members:**  Adriana Altamirano, Anya Carr, Molisha Khosla, Joshua Roasa

Phase 5 Implementation

**Due Date April 8**

In this phase, we need to implement our project according to our design phase.

* Functions include the following:
  + 1. Home Page (Login Page)
  + 2. Create Account Page
  + 3. Applicant Create Account Page
  + 4. Recruiter Create Account Page
  + **Applicant Pages**
    - 5. Applicant Home Page
    - 6. Applicant Update Profile
    - 7. Applicant Review Application
    - 8. Applicant Review Application In Depth
  + **Recruiter Pages**
    - 9. Recruiter Home Page
    - 10. Recruiter View Jobs
    - 11. Recruiter Review Resume 1
    - 12. Recruiter Review Resume 2
    - 13. Recruiter Add Job
    - 14. Recruiter Update Job
  + AI Resume Parser

1. CompletedHome Page (Login Page) **Completed By:A’nya Carr/Adriana Altamirano**
2. In ProgressCreate Account Page **Completed By:** **A’nya Carr**
3. CompletedApplicant Create Account Page **Completed By: Adriana + Anya**
4. CompletedRecruiter Create Account Page **Completed By: molisha+joshua**
5. In ProgressApplicant Pages
   1. Home Page **Completed By: Adriana + Anya**
   2. Update Profile **Completed By: Adriana + Anya**
   3. Review Application **Completed By: Adriana + Anya**
6. In ProgressRecruiter Pages
   1. Home Page **Completed By:**
   2. View Jobs **Completed By:**
   3. Review Resume 1 **Completed By:**
   4. Review Resume 2 **Completed By:**
   5. Add Job **Completed By: molisha(front)+joshua(back)**
   6. Update Job **Completed By: molisha(front)+joshua(back)**
7. Not StartedAI Resume Parser **Completed By**

## **Home Page (Login Page)**

[Home Page Login Link](https://f6e9c6d3-5504-44db-8dcd-e1fee6de55b0-00-2gt2k02o6uxuw.picard.replit.dev/index1.html)

## **Create Account Page**

## **Applicant Create Account Page**

## **Recruiter Create Account Page**

## **Applicant Pages**

### Home Page

### Update Profile

### Review Application

### Review Application in Depth

## **Recruiter Pages**

### Home Page

### View Jobs

### Review Resume 1

### Review Resume 2

### Add Job

### Update Job

## **AI Resume Parser**

# **Timeline**

**Timeframe:**

Software Development Life Cycle(SDLC):

**~~Phase 1 Planning ( Week 1) & Phase 2 Planning (Week 1 - Week 2)~~**

~~P1 Dates: January 29 - February 5~~

~~P2 Dates: January 29 - February 12~~

1. ~~Phase 1: Identifying Problems (Planning)~~
2. ~~Phase 2: Determine Human Information Requirements (Planning)~~

**~~Phase 3 Analysis (Week 2 - Week 3)~~**

~~Dates: February 5 - February 12~~

1. ~~Analyzing system needs (Analysis)~~

**~~Phase 4 Design (Week 3 - Week 4)~~**

~~Dates: February 12 - February 19~~

**~~Dates: February 12 - February 26~~**

**~~EXTENDING DATE TO February 26 due to President’s Day Holiday and Needing more time on this phase~~**

1. ~~Designing recommended system (Design)~~

**Phase 5 Implementation (Week 4 - Week 10)**

~~Dates: February 19 - April 1~~

Dates: February 26 - April 8

**DATES FOR THIS PHASE IS GETTING MOVED B/C WE EXTENDED PHASE 4 DESIGN**

**\*NEW START DATE IS FEBRUARY 26**

**\*NEW END DATE APRIL 8**

1. Developing and Documenting Software (Implementation)

**Phase 6 Testing & Integration (Week 10 - Week 13)**

~~Dates: April 1 - April 22~~

Dates: April 8 - April 22

**START DATE GOT MOVED B/C WE EXTEND PHASE 4 DESIGN**

**\*NEW START DATE IS APRIL 8 BUT END DATE STAYS THE SAME**

1. Testing and Maintaining the system (Testing & Integration)

**Phase 7 Maintenance (Week 13 - Week 15)**

Dates: April 22 - May 6

1. Implementing and Evaluating the system (Maintenance)